Updated 10th May 2021, / list of suggestions of potential Town Centre improvements sent to SBC
	Item	Description	Status
1	Ensure Court St & East St gates cannot be bypassed	Position four planters	Completed
2	Gate signage	Signage on gates to be clear, No Parking or Loading, Emergency Access ONLY	With officers, NOT confirmed
		Road Closed: emergency contact 01795 417xxx / Emergency Access Gate / No Parking or Loading when gates are closed / Drivers may wait in either “Thomas Road ME13 7EN” or “Leslie Smith Drive ME13 7JF”on double yellow lines whilst unloading Max. 20 mins.
		No Parking at any time / No Loading when gates are closed / Disabled blue badge holders may park on double yellow lines, max 3hrs. / Either “Thomas Road ME13 7EN” or “Leslie Smith Drive ME13 7JF”
3	Court St. disabled bays	Pending conclusion of the consultation, re-consider disabled bays in the controlled parking zone opposite Ask Restaurant	With officers, NOT yet confirmed
4	New disabled bays	To be set out in the Partridge Lane and/or Thomas Road car parks	With officers
5	Cycle Racks	Signage at the cycle racks, markings on the ground?	With officers
6	Loading Bay	Behind 12 Market Place	Completed
7	Loading bays	Just outside the pedestrian area, mark out loading bays on Thomas Road	With officers
8	Free Mobility Scooter Hire	Reconsider post feedback from consultation. / Provide 4xmobility scooters/wheelchairs, with secure lockers.	PENDING result of public consultation
9	Dropped Kerbs	Locations with officers	AGREED, now with KCC to programme
10	“Gate” to prevent entry	A form of gate required to prevent vehicles driving through the NO ENTRY signs at the Preston St exit.	With officers for a solution
11	New and additional / Way-Finding signage	Similar to Sittingbourne TC, but in a heritage style. / Install “Totem” pole info signage.	In development with officers
12	Forbes Rd underpass	This “gateway” to the Town Centre is the main route into Faversham from the A2 and M2, and is in need of “TLC”	Awaiting sign off
13	Water bottle refill point	Attached to 12 Market Place	With officers
14	External Power points	To eliminate the use of diesel electric generators during the “hot food markets” and other evening events.	With officers
15	Pedestrian area surface	Major repairs need to the red brick and cobbled surface of the pedestrian area.	With officers
16	West – East cross town walking route / NB Bank Street, X-ing.	Implementation of this pre-designed feature from Napleton Road through to Faversham Recreation Ground. Involves dropped kerbs, informal ped crossing markings, build outs and signage.	With FTC highways designers, and SBC officers.
17	Cross Lane	Repaint lamp posts and landscaping and tree planting x2 along Cross Lane, adjacent to Central car park	With SBC officers
18	Raised brick planters	Need a plan to refresh, plant with evergreens, and plant a tree?	With officers
19	North St informal pedestrian crossing to provide a safe link from North Preston to the Town Centre, and trees on North Lane.	Liaising with Shepherd Neame on their “Street Scape” strategy for around the brewery NB North Lane, Partridge Lane and Conduit Street.	With KCC & SBC officers