## Slide 1: Cross Town Walking Route update 28-Feb-24
Overall project on track (with some delay):
  Consultation on interventions requiring a Traffic Regulation Order from mid-Mar-24 and discussed at Jun-24 Joint Transportation Board
  Interventions that do not require a Traffic Regulation Order to start Apr-24
Budget likely sufficient for all interventions
  If surplus, additional proposals will be discussed by this committee
Changes since previous Active Travel committee
  Multiple minor design improvements following feedback from exhibition and members of this committee

## Slide 2: Cross Town Walking Route update 28-Feb-24
Changes since previous Active Travel Committee (cont.)
  Lower Road
    Barriers on alleyway to Judd Road widened to allow disabled access
    Additional traffic calming on Lower Road – raised informal crossing at playpark near Lion Field, speed cushions
    Informal crossing added on South Road east of Lower Road junction
    Bus times extended to 8am to 5pm to facilitate community bus
  South Road / Napleton Road junction
    Zebra crossing not raised to enable better drainage
    Informal raised crossing added between Stone Street and Napleton Road
    Discussion about extent of zig-zags on South Road (opposite Napleton)
  Informal crossing of Newton Road at Solomon’s Lane added